Azure Cold Disaster Recovery Plan

### 1. Objective

To outline a Cold Disaster Recovery (DR) strategy for a legacy .NET-based application hosted in Azure, where the goal is to minimize costs by relying on backups and manual provisioning in case of a disaster.

### 2. Production Architecture Summary

- 3 Application VMs (IIS1, IIS2, IIS3)

  - Size: Standard E16ads v5 (16 vCPU, 128 GiB RAM)

  - OS Disks: 128 GiB Premium SSD LRS

  - Data Disks: 4096 / 1024 / 1024 GiB Premium SSD LRS

- 3 SQL Server VMs (SQL1, SQL2, SQL3)

  - Size: Standard D16as v4 (16 vCPU, 64 GiB RAM)

  - OS Disks: 1024 / 128 / 127 GiB Standard SSD LRS

  - Data Disks: 8192 / 8192 / 4096 GiB Standard SSD LRS

- Domain Controller (DC01)

  - Size: Standard D4as v4 (4 vCPU, 16 GiB RAM)

  - Disk: 128 GiB Standard SSD LRS

- Firewall Appliance (SRFireboxCloud)

  - Size: Standard A4 v2 (4 vCPU, 8 GiB RAM)

  - Disk: 4 GiB Standard HDD LRS

- 11 Public IP Addresses

### 3. Cold DR Strategy Overview

- No standby compute infrastructure in DR region

- Nightly/regular backup of all VMs using Azure Backup

- SQL Database backups stored in Azure Recovery Services Vault

- Infrastructure templates (ARM/Bicep) to rapidly provision resources

- DNS failover managed manually or via Traffic Manager (inactive routing)

### 4. Recovery Workflow

- Declare disaster and initiate cold DR plan

- Provision networking resources (VNets, NSGs, Public IPs)

- Deploy VMs using ARM templates or manually

- Restore VMs and disks from backups

- Reconfigure internal load balancer, firewall, DNS

- Validate services and cut over traffic

### 5. Cost Estimate (Monthly)

| Resource | Estimate | Notes |
| --- | --- | --- |
| Azure Backup (VMs & SQL) | $400 – $600 | Based on protected instance sizes |
| Storage for Backups (~28 TiB) | $700 – $900 | Standard tier storage |
| Traffic Manager (DNS Routing) | $15 | Optional, for DNS failover |
| Compute & Networking | $0 | Provisioned only during disaster |
| Total Monthly Cost | ~$1,500 max | Significantly lower than warm setup |

### 6. Assumptions

- RTO target is <24 hours

- Backups occur daily or more frequently

- Restoration of VMs will use Gen 1 images (consistent with current setup)

- No autoscaling or clustering required in DR

- Licensing and activation of firewall can be reused or reconfigured

### 7. Manual Configuration Required

- Assigning and binding Public IPs

- Deploying and configuring WatchGuard firewall

- Verifying domain authentication and trust (DC01)

- Updating DNS entries if not using Traffic Manager

- Restoring application configuration if not fully scripted

### 8. Recommendations

- Test restore from backup quarterly

- Maintain updated deployment templates

- Document all manual procedures with screenshots

- Use tags and naming conventions consistently to ease provisioning

### 9. Comparison: Cold vs Warm DR

| Feature | Cold DR | Warm DR |
| --- | --- | --- |
| Cost | Low (~$1.5K/month) | Medium (~$2.7K/month) |
| Recovery Time | 12–24 hours | <2 hours |
| Compute Provisioning | On-demand | Pre-provisioned |
| Backup Dependency | High | Moderate |
| Complexity | Higher (manual) | Lower (automated) |

### 10. Diagrams